# 3-Year Migration Strategy: SSDM, Ursula, CLTBI → GCP

## Year 1 – Foundation + Hybrid Ingestion

Establish GCP Landing Zone (folders, projects, IAM structure)

Set up VPN/Interconnect to Teradata + SQL Server sources

Provision key services: BigQuery, Cloud Storage, Cloud Composer, Data Fusion

Build pipelines to ingest SSDM, Ursula, CLTBI → BigQuery RAW

Validate GCP data vs legacy (row-count, sample checks)

Continue generating reports from legacy systems

Resources: BigQuery RAW datasets, Data Fusion pipelines, GCS raw buckets, Composer environment

## Year 2 – BigQuery Transformations + GCP Reporting

Rewrite certification logic in BigQuery SQL + Stored Procedures

Implement Add/Remove population logic with MSP tables in BigQuery

Build staging, derived, and reporting datasets

Create Cloud Run Excel generator to replace SSIS Excel mapping

Generate FHLMC + Day2 reports inside GCP using OLD data sources

Begin partial sunset of CLTBI stored procedures

Resources: BigQuery STAGING/DERIVED/REPORTING datasets, Cloud Run Excel writer, GCS reports bucket

## Year 3 – Full GCP Processing Engine + Legacy Decommissioning Start

Move all transformations fully into BigQuery

Composer orchestrates ingestion → transform → reporting end-to-end

Legacy systems used ONLY for raw source feeds

Begin historical data migration to BigQuery

Retire SSIS transformations, Autosys schedules, NAS shares

Plan retirement of SSDM, Ursula, CLTBI over next cycles

Resources: Composer DAGs, BigQuery enterprise model, GCS archival buckets, Cloud Logging & Monitoring

## Clear GCP Resource Plan

Compute & Integration:

• Cloud Data Fusion (ETL pipelines to pull Teradata + SQL Server)

• Cloud Run (Excel generation, template filling)

• Cloud Composer (Master scheduler for ingestion & reporting)

Storage:

• Cloud Storage (raw, staging, templates, report outputs)

• BigQuery datasets: RAW, STAGING, DERIVED, REPORTING, MSP

Security & Governance:

• IAM roles for ETL, reporting, developers, auditors

• VPC-SC for data perimeter

• Logging: Cloud Logging + Monitoring

Networking:

• Cloud VPN / Interconnect for on-prem DB access

## Final Target State (End of Year 3)

All transformations run in BigQuery

All Excel/CSV reports generated via Cloud Run → GCS

All scheduling handled by Cloud Composer

Legacy DBs only provide raw data or are partially decommissioned

No SSIS, no Autosys, no NAS, minimal SQL Server/Teradata dependency

Self-service analytics enabled through Looker Studio & Connected Sheets